|  |  |  |
| --- | --- | --- |
| **Tasks** | **Duration** | **Predecedors** |
| **A (WBS)** | **3** | **-** |
| **B (Scope)** | **3** | **A** |
| **C (Project Charter)** | **4** | **A** |
| **D (Plan)** | **2** | **B** |
| **E (Design)** | **2** | **D** |
| **F (Develop)** | **1** | **B,E** |
| **G (Risk management)** | **2** | **D** |

The task that can be delayed is risk management, when focusing on testing the program before executing, 78% of the risks will be minimized.